# School Access Plan and Site Management:  Three Year Strategic Plan 2020 - 2023

| Target or focus for improvement | 2020 - 2021 | 2021 - 2022 | 2022 - 2023 |
| --- | --- | --- | --- |
|  | Summer | Autumn | Spring | Summer | Autumn | Spring |  |
| TEACHING AREAS: |
| Room 1 Class 6 |  |  |  |  |  |  |  |
| Room 3 Class 7 |  |  |  | Review upgrade /decoration |  |  |  |
| Room 5 Hall |  |  |  |  |  |  |  |
| Room 6 Medical room |  |  |  |  |  |  |  |
| Room 7 Class 4 |  |  | Review -decoration |  |  |  |  |
| Room 8 Class 4 additional | Removal of food tech appliances: hob, sink & ovens Summer 2020 |  | Review -decoration |  |  |  |  |
| Room 9 Class 5 |  |  |  |  | Re-decorate |  |  |
| Room 10 Class 5 additional |  |  |  |  |  |  |  |
| Room 11 Class 7JB | Fencing on Decking improved Summer 2020 |  |  |  |  | Review decoration |  |
| Primary Class 1 & 2 Portakabin |  |  |  |  |  |  |  |
| Learning Zone Class 3 |  |  |  |  |  |  | Review decoration and update equipment |
| OTHER AREAS: |
| Foyer |  |  |  |  |  |  |  |
| Room 2 - Reprographics |  |  |  |  |  |  |  |
| Headteacher’s Office |  |  | New window under MASS |  |  |  |  |
| Admin Main Office |  |  | New window under MASS |  |  |  |  |
| Room 4 School Business Manager |  |  | New window under MASS | Upgrade and re-decoration |  |  |  |
| Boilers | Replaced Summer 2020 |  |  |  |  |  |  |
| Chair store |  | Back wall to be repaired under MASS | Review decoration |  |  |  |  |
| Girls and Boys Toilets (Secondary) |  |  |  |  |  |  |  |
| Accessible bathroom for pupils |  |  |  |  |  | Review decoration |  |
| Adult toilets |  |  |  |  |  |  |  |
| Meeting Room |  |  |  |  |  |  |  |
| Bungalow |  |  |  | Review decoration |  |  |  |
| Accessible toilet for visitors / staff / pupils |  |  |  | Re-position light switch so that it is accessible from a wheelchair | Re-decorate and upgrade – emergency bell Check both of these |  |  |
| Front Door entry system |  |  |  |  |  |  |  |
| Accessible signs |  |  | Improve signs to include photos and symbols (ongoing) |  |  |  |  |
| Hydro pool |  |  |  |  |  |  |  |
| Pool staff bathroom |  |  |  |  |  |  | Review decoration |
| SIXTH FORM |  |  |  |  |  |  |  |
| Corridor | Heaters installed under MASS |  |  |  |  |  |  |
| Common Room |  | Install kitchen area Devolved Capital |  |  |  |  |  |
| EXTERNAL: |
| Playground perimeter fence |  |  |  |  | Maintain and improve |  |  |
| Main Playground ramp | Removal of large shed Summer 2020 |  | Covered Area Outdoor Learning |  |  |  |  |
| Secondary playground |  | New gate between classes 6 & 7 Oct h/t 2020 |  |  |  |  |  |
| Primary playground |  | Replacement ramp boards Primary access Oct h/t 2020 Under MASS |  |  |  |  |  |
| Sixth Form MUGA |  | Repair MUGA surface & make good entrance and exit under MASS |  |  |  |  |  |
| Exit door from Common Room Sixth Form |  | Place Flagstones outside door under MASS |  |  |  |  |  |

ALL REDECORATION PROJECTS SHOULD CONSIDER TONAL AND COLOUR CONTRAST – PARTICULARLY DOORS AND FITTINGS AGAINST WALL COLOURS. TEACHER FOR V.I. CAN ADVISE.